The charter

\*Project name : E-commerce(shoes)

\*Project sponser : Dark store

\*Title : assuit \_alnemas street Egypt

\*the phone : 043339256

\*E-mail : darkstore@gmail.com

\*Project manager :mr/Mohamed Salah

\*The team:

Abdullah Mohamed Abdelsayed

Abdulrahman Zakariaa Senousi

\*Purpose: As a result of the process of development in the Internet had to be marketing to get a share of the advantages of this so our project works on marketing (shoes) in an easy and fast way for users where they can buy and pay in several different ways to facilitate them

\*Key deliverable:

1-web site

2-data base

3-buy chose

4-research

\* general statement about how the team will approach the work:by using approach team will do this work

Basic timeline:3.5months

1.5month- initiation and gathering requirements

1month-for design and implement

20days-for system testing

10days for closing system and delivering

\*Project resource :

Human:resource:stakeholders&darkstormanger &teams&sponser

Material:labs&internet

\*Summery budget :200,000$

\*Assumpetions :

1-every person can find us in internet

2-No one will leave the team

3-the payment will be in cash only

4- no showing product not exist in the company

\*Constraint :

1. 1-the budget will not be more than 200.000
2. Do not show the profit rate attributed to the
3. The information about customer is security

\*Risks:

1-system break down

2- customer information steel

3-customer enter a wrong info

4-one of team leaves

5- financial viability

6- System Reliability