**WBS**

SENSITIVE TRAIN

***'***

1.1.1 Gather data

1.1.2 Identify need

1.1.3 Staff

**1.2-Software &Hard wareثare &Hard ware**

1.2.1 Install

1.2.2 Design

 1.2.3 Implement

1.4.1 deliverable the web

1.4.2- get feed back

1.4.3-make report

1.3.1-unit test

1.3.2-system test

|  |  |
| --- | --- |
| 1. | Work package ID: |
| E-commerce for shoes | Work package name: |
| The work of the website to help the people and provide served for them | Description: |
| Project manager | Person: |
| 1/1/2020 | Start date: |
| 1/4/2020 | End date: |

|  |  |
| --- | --- |
| 1.1 | Work package ID: |
| Initiation | Work package name: |
| The work to initiate the project. | Description: |
| Project manager | Person: |
| 1/1/2020 | Start date: |
| 1/2/2020 | End date: |

|  |  |
| --- | --- |
| 1.1.1 | Work package ID: |
| Gather data | Work package name: |
| Data is necessary for project management. It serves as the backbone for all types of decisions to be made by the project manager. It is, therefore, important to collect, organize and present data clearly so that all stakeholders will understand the status of the project. | Description: |
| Team members and sponsor | Person: |
| 1/1/2020 | Start date: |
| 1/10/2020 | End date: |

|  |  |
| --- | --- |
| 1.1.2 | Work package ID: |
| Identify need | Work package name: |
| Identify sources, deliverables and targets through feasibility study | Description: |
| Team members and sponsor | Person: |
| 11/1/2020 | Start date: |
| 21/1/2020 | End date: |

|  |  |
| --- | --- |
| 1.1.2 | Work package ID: |
| Staff | Work package name: |
| The planning process is officially started with a project kickoff meeting which includes the Project Manager, Project Team Project Sponsor ,experts, and stakeholders | Description: |
| Project manager | Person: |
| 14/1/2020 | Start date: |
| 15/1/2020 | End date: |

|  |  |
| --- | --- |
| 1.2 | Work package ID: |
| Software& Hardware | Work package name: |
| The procurement of all hardware, software and facility needs for the project. | Description: |
| Experts | Person: |
| 16/1/2020 | Start date: |
| 16/2/2020 | End date: |

|  |  |
| --- | --- |
| 1.2.1 | Work package ID: |
| Install and development system | Work package name: |
| Team installs a development system for testing and customizations of user interfaces.  - buy pc  Install windows 10 -  install compiler for app and test | Description: |
| Team members | Person: |
| 16/1/2020 | Start date: |
| 5/2/2020 | End date: |

|  |  |
| --- | --- |
| 1.2.2 | Work package ID: |
| Design system | Work package name: |
| The technical resources design the new widget management system. | Description: |
| Software engineers | Person: |
| 6/ 2/2020 | Start date: |
| 10/2/2016 | End date: |

|  |  |
| --- | --- |
| 1.2.3 | Work package ID: |
| Implement system | Work package name: |
| The actual system is installed and configured. | Description: |
| Developers | Person: |
| 10/2/2020 | Start date: |
| 16/2/2020 | End date: |

|  |  |
| --- | --- |
| 1.2.4 | Work package ID: |
| test system | Work package name: |
| The system is tested with a select set of users.  Test function and codding | Description: |
| Testers | Person: |
| 10/2/2020 | Start date: |
| 20/2/2020 | End date: |

**1.3- test web**

**1.1 Initiation**

**1.4- Close**

|  |  |
| --- | --- |
| 1. | Work package ID: |
| E-commerce for shoes | Work package name: |
| The work of the website to help the people and provide served for them | Description: |
| m.mohamed salah | Person: |
| 1/1/2020 | Start date: |
| 15/3/2020 | End date: |

|  |  |
| --- | --- |
| 1.1 | Work package ID: |
| Initiation | Work package name: |
| The work to initiate the project. | Description: |
| m.mohamed salah&omar | Person: |
| 1/1/2020 | Start date: |
| 18/2/2020 | End date: |

|  |  |
| --- | --- |
| 1.1.1 | Work package ID: |
| Gather data | Work package name: |
| Data is necessary for project management. It serves as the backbone for all types of decisions to be made by the project manager. It is, therefore, important to collect, organize and present data clearly so that all stakeholders will understand the status of the project. | Description: |
| Omar&sara | Person: |
| 1/1/2020 | Start date: |
| 14/1/2020 | End date: |

|  |  |
| --- | --- |
| 1.1.2 | Work package ID: |
| Identify need | Work package name: |
| Identify sources, deliverables and targets through feasibility study | Description: |
| Omar&sara | Person: |
| 15/1/2020 | Start date: |
| 28/1/2020 | End date: |

|  |  |
| --- | --- |
| 1.1.3 | Work package ID: |
| Staff | Work package name: |
| The planning process is officially started with a project kickoff meeting which includes the Project Manager, Project Team Project Sponsor ,experts, and stakeholders | Description: |
| M,Mohamed fouly&Ali | Person: |
| 29/1/2020 | Start date: |
| 11/2/2020 | End date: |

|  |  |
| --- | --- |
| 1.2 | Work package ID: |
| Software& Hardware | Work package name: |
| The procurement of all hardware, software and facility needs for the project. | Description: |
| Doaa&sam&nour | Person: |
| 18/2/2020 | Start date: |
| 19/3/2020 | End date: |

|  |  |
| --- | --- |
| 1.2.1 | Work package ID: |
| Install and development system | Work package name: |
| Team installs a development system for testing and customizations of user interfaces.  - buy pc  Install windows 10 -  install compiler for app and test | Description: |
| Sohila&nader | Person: |
| 18/2/2020 | Start date: |
| 25/2/2020 | End date: |

|  |  |
| --- | --- |
| 1.2.2 | Work package ID: |
| Design system | Work package name: |
| The technical resources design the new widget management system. | Description: |
| Omar&sara | Person: |
| 26/2/2020 | Start date: |
| 12/3/2020 | End date: |

|  |  |
| --- | --- |
| 1.2.3 | Work package ID: |
| Implement system | Work package name: |
| The actual system is installed and configured. | Description: |
| Sohib | Person: |
| 12/3/2020 | Start date: |
| 2/4/2020 | End date: |

|  |  |
| --- | --- |
| 1.3 | Work package ID: |
| Web site testing | Work package name: |
| Test website for sure of its accuracy | Description: |
| Testers:ahmed&omar&sara | Person: |
| 4/4/2020 | Start date: |
| 17/4/2020 | End date: |

|  |  |
| --- | --- |
| 1.3.1 | Work package ID: |
| Unit test | Work package name: |
| test each unit | Description: |
| Doaa | Person: |
| 4/4/2020 | Start date: |
| 24/4/2020 | End date: |

|  |  |
| --- | --- |
| 1.3.2 | Work package ID: |
| System test | Work package name: |
| Test all system as aone component. | Description: |
| sohila | Person: |
| 4/4/2020 | Start date: |
| 17/4/2020 | End date: |

|  |  |
| --- | --- |
| 1.4 | Work package ID: |
| Closing | Work package name: |
| Finishing all project let to end work to get earn. | Description: |
| Aml | Person: |
| 17/4/2020 | Start date: |
| 1/5/2020 | End date: |

|  |  |
| --- | --- |
| 1.4.1 | Work package ID: |
| Deliverable the system | Work package name: |
| Time to deliver the finish system to customer. | Description: |
| m.mohamed fouly | Person: |
| 17  /4/2020 | Start date: |
| 23/4/2020 | End date: |

|  |  |
| --- | --- |
| 1.4.2 | Work package ID: |
| Feed back | Work package name: |
| After deliver the system to customer we must collect reviews from them | Description: |
| ahmed | Person: |
| 24/4/2020 | Start date: |
| 29/4/2020 | End date: |

|  |  |
| --- | --- |
| 1.4.3 | Work package ID: |
| Reporting | Work package name: |
| We must make an repor about all system for future use | Description: |
| hassna | Person: |
| 30/3/2020 | Start date: |
| 1/5/2020 | End date: |